## Slide 1: WEEK 4 PROGRESS REPORT
AIRFRAME TEAM

## Slide 2: Objectives
Tasks completed
#53 Open rocket simulation using the N3 motor
#67 Test of various joining methods
#41 Use of stopper to mount motor casing into the airframe.
#68 Parachute Design.
Remaining Tasks:
Fabrication

## Slide 3
OPENROCKET SIMULATION

## Slide 4: Simulation
Simulation the rocket in open motor using the N3 motor.
Low apogee of 1200m
Needed Apogee 1600m
Modifications :
Changing the rocket body thickness to 1mm
Finding new ways to strengthen the rocket.

## Slide 5
The decision was made to fabricate the first body tube ourselves.
Before progressing, the strength and impact on circularity resulting from the planned joining methods were to be tested.
The material for the tests was obtained from an N3 aluminum rocket.
TEST SAMPLES FROM N3

## Slide 6: RIVETING
Were guided by A Textbook of Machine Design by R.S. KHURMI and J.K. GUPTA
We made a sample of a butt rivet joint.

## Slide 7: Overlap joining method
Advantages
Simplicity in Construction
Disadvantages
Added weight (results to imbalance)
Aerodynamic impacts

## Slide 8: STOPPER SAMPLE FABRICATION
We fabricated the sample mild steel stopper

## Slide 9: MATERIAL
One of us visited Industrial area and found an aluminum sheet 8’x4’ and a Fabricator.
Material found (6063)

## Slide 10: PARACHUTE DESIGN

## Slide 11: Design calculations

## Slide 12: Design calculations

## Slide 13: THANK
YOU